### Aim

To estimate the total project cost by defining project tasks, assigning resources with their costs, and calculating the overall project cost using ProjectLibre.

### Procedure

- Open ProjectLibre and create a new project by entering the project name and start date.

- Add all project tasks along with their respective durations.

- Define the predecessor relationships between the tasks.

- Open the Resource Sheet and create the required project resources.

- Enter the Cost Per Use or Standard Rate for each resource.

- Assign the appropriate resources to the corresponding project tasks.

- Allow ProjectLibre to automatically calculate the project cost based on the assigned resources.

- View the total estimated project cost in the Project Report, record the result, and save the project.

### Algorithm

- Create a new project in ProjectLibre and enter the project details.

- Add project tasks with their durations and define task dependencies.

- Create project resources and assign the cost for each resource.

- Allocate the resources to the corresponding project activities.

- Calculate and view the total project cost, then save the project.